Analysis and mitigation of writeback cache lock-ups in Linux

Alba Mendez Orero

Project Critical Review
REVISION HISTORY AND APPROVAL RECORD

Revision	Date	Purpose
1	2020-03-31	Initial version
2	2020-04-12	Incorporate latest updates

DOCUMENT DISTRIBUTION LIST

Name	E-mail
Alba Mendez Orero	me@alba.sh
Juan Jose Costa	jcosta@ac.upc.edu

WRITTEN BY: / 1			REVIEWED AND APPROVED BY:
Date	2020-04-12		Date	2020-04-13
Name	Alba Mendez Orero		Name	Juan Jose Costa
Position	Project author		Position	Project Supervisor

# Contents

# General comments about the work progress

## Incidences

COVID-19 is impacting our ability to conduct follow-up sessions, but fortunately not much as this is closer to a software project than a hardware one. There is also a one-week delay from the initial work plan, this is mostly attributable to COVID-19 as well.

## Progress

Related to the above is User-Mode Linux, which has been adopted as a way of conducting experiments and measures in a kernel without running it in actual hardware. This improves reproducibility, as lots of factors can now be controlled, enables the experiments to be fully automated, and enables a quick testing / debugging workflow. UML, unlike Virtual Machines, needs no privileges or hardware support and is easily automatable.
All in all, WP1 has been finished and we are now working at tasks 1 / 2 of WP2 and will soon start developing the patch, which —unlike what was foreseen in the work plan— will probably be in form of a kernel module or patch.

## Work Plan modifications

No work plan modifications were deemed necessary.
# updated work plan

## Updated Work Packages, Tasks and Milestones

Work Packages:

Project: Analysis	WP ref: WP1
Major constituent: measurement & analysis	Sheet 1 of 1
Short description: / Develop necessary tools to non-invasibly measure and analyze the dynamics of the I/O throttling and how it affects other processes.	Planned start date: / 2020-03-01 / Planned end date: / 2020-03-28
Internal task T1: real-time monitor / Internal task T2: ftrace analysis / Internal task T3: dummy loads / processes / Internal task T4: perform basic tests / Internal task T5: perform cgroup tests	Deliverables: / None	Dates: / None

Project: Implementation	WP ref: WP2
Major constituent: design & development	Sheet 1 of 1
Short description: / Understand throttling dynamics. Design & develop Proof of Concept to (partly) isolate throttling	Planned start date: / 2020-03-29 / Planned end date: / 2020-05-02
Internal task T1: understand throttling dynamics / Internal task T2: design general operation, validate it / Internal task T3: PoC development / Internal task T4: perform basic tests	Deliverables: / Critical review	Dates: / None

Project: Discussion	WP ref: WP3
Major constituent: testing & deployment	Sheet 1 of 1
Short description: / Test the PoC in production systems, measure improvement, optionally develop proper kernel patch	Planned start date: / 2020-05-03 / Planned end date: / 2020-06-08
Internal task T1: production test, measures / Internal task T2: improvement anaysis / Internal task T3: [Optional] kernel patch development	Deliverables: / Final memory, source code	Dates: / None

## Updated Time Plan (Gantt diagram)