Project: Analysis	WP ref: WP1
Major constituent: measurement & analysis	Sheet 1 of 1
Short description: / Develop necessary tools to non-invasibly measure and analyze the dynamics of the I/O throttling and how it affects other processes.	Planned start date: / 2020-03-01 / Planned end date: / 2020-03-28
Internal task T1: real-time monitor / Internal task T2: ftrace analysis / Internal task T3: dummy loads / processes / Internal task T4: perform basic tests / Internal task T5: perform cgroup tests	Deliverables: / None	Dates: / None

Project: Implementation	WP ref: WP2
Major constituent: design & development	Sheet 1 of 1
Short description: / Understand throttling dynamics. Design & develop Proof of Concept to (partly) isolate throttling	Planned start date: / 2020-03-29 / Planned end date: / 2020-05-02
Internal task T1: understand throttling dynamics / Internal task T2: design general operation, validate it / Internal task T3: PoC development / Internal task T4: perform basic tests	Deliverables: / Critical review	Dates: / None

Project: Discussion	WP ref: WP3
Major constituent:	Sheet 1 of 1
Short description: / Test the PoC in production systems, measure improvement, optionally develop proper kernel patch	Planned start date: / 2020-05-03 / Planned end date: / 2020-06-08
Internal task T1: production test, measures / Internal task T2: improvement anaysis / Internal task T3: [Optional] kernel patch development	Deliverables: / Final memory, source code	Dates: / None